Marketing Automation SaaS Platform
Scope of Work (SOW)

Final Procurement Draft

Version 1.0

Confidential. For internal review only. No distribution without prior written authorization.

Document Purpose: This Scope of Work defines the scope, requirements, deliverables, service obligations, acceptance criteria, and commercial framework for the procurement of a Supplier-hosted Software-as-a-Service (SaaS) Marketing Automation platform for Mercedes-Benz.

# Table of Contents

1. Project Background

2. Procurement Submission Requirements

3. Scope and Business Requirements

4. Technical, Security, and Service Requirements

4.1 Core Functional Capabilities

4.2 Integration Requirements

4.3 Data Management and Governance

4.4 Architecture, Performance, and Availability

4.5 Security and Compliance Requirements

4.6 Deliverables

4.7 Acceptance Criteria

4.8 Supplier Capability Requirements

4.9 Roles and Responsibilities

4.10 Indicative Onboarding Timeline

5. Service Operations and SLA

6. Legal, Continuity, and Exit Requirements

7. Commercial Remedies and Penalty Principles

8. Appendix

# 1. Project Background

Select target people according to flexible label, set complex reach strategy, including different channel, content, to achieve marketing automation. The content management, data report, effect analysis, user management and label management should be included.

- Supporting Business Operations in the Following Scenarios

- Retained Customer Management: Precisely reach out to customers of different identities based on varying time cycles to enhance customer satisfaction/brand experience, achieve sales objectives such as repurchase/replacement, and promote brand activities like car owner events.

- Prospect Management: Analyze prospect behaviors to infer customer intent and deliver personalized content/channel outreach, thereby boosting purchase intention and spreading brand awareness.

- Customer Tiering: Grade customers based on the behaviors of retained customers/prospects and their post-outreach actions and feed the tiering information back to the CRM system. This enables dealers to prioritize follow-ups with higher-tier users, improving follow-up efficiency.

Project target:

Build an MA (Marketing Automation) Tool that enables personalized and precise customer outreach, visualizes engagement strategies, and facilitates refined operations.

- Flexibly configure outreach content, frequency, triggers, etc., to achieve personalized content delivery and empower the company’s customer retention initiatives.

- Improve outreach efficiency and reduce drop-off rates in the user journey from outreach to lead generation and vehicle ordering.

- Further enhance the tag system to deepen insights into customer profiles.

Support customer whole lifecycle operation, includes but not limited to below business scenarios:

- Retained Customer Management: Precisely reach out to customers of different identities based on varying time cycles to enhance customer satisfaction/brand experience, achieve sales objectives such as repurchase/replacement, and promote brand activities like car owner events.

- Prospect Management: Analyze prospect behaviors to infer customer intent and deliver personalized content/channel outreach, thereby boosting purchase intention and spreading brand awareness.

- Customer Tiering: Grade customers based on the behaviors of retained customers/prospects and their post-outreach actions, and feed the tiering information back to the CRM system. This enables dealers to prioritize follow-ups with higher-tier users, improving follow-up efficiency.

# 2. Procurement Submission Requirements

## 2.1 Required Proposal Content

The Supplier proposal shall address this Scope of Work section-by-section and shall include, at minimum, the following materials:

Executive summary and solution overview;

SaaS service architecture overview, including tenancy, security, and isolation concept;

Sandbox, demo, or trial tenant where available;

Subscription model, licensing assumptions, and optional add-on services;

Implementation and onboarding approach covering tenant provisioning, configuration, data onboarding, identity setup, integration setup, testing, training, and go-live;

Support model, escalation path, and service level commitments;

Security, compliance, and certification evidence relevant to the service scope;

Supplier governance structure, named contacts, and subcontractor disclosure where applicable.

## 2.2 Confidentiality and External Communication

The Supplier shall treat this SOW, all related tender information, and all information concerning Mercedes-Benz as confidential and shall not disclose such information to any third party without prior written authorization from Mercedes-Benz. The same obligation shall apply to all approved subcontractors and personnel involved in the tender process or service delivery.

## 2.3 Timeline requirement

First time implementation incl. data initiation targets to finish within 3 months from project kick-off.

# 3. Scope and Business Requirements

Approach identified high value customer at right time, with right offer, through right touchpoint to maximize customer lifecycle value.

Select target people according to flexible label, set complex reach strategy, including different channel, content, to achieve marketing automation. The content management, data report, effect analysis, user management and label management should be included.

A complex strategy can be set and implemented, Launch A/B test to ensure the proper content; the following-up data report is required to keep optimize the touch strategy.

Build an MA (Marketing Automation) Tool that enables personalized and precise customer outreach, visualizes engagement strategies, and facilitates refined operations.

Reach channel: text message, video message/multi-media card message, APP message, APP banner, mini program reminder, WeCom as well as new reach channels that were not previously mentioned but have newly emerged at a later stage.

- Target cycling

- Cycle target group people

- Support for selecting people based on tags, behavioural events, user attributes, crowd pack, manual uploads, etc.

- Supports filtering by multiple condition combinations and supports “and” “or” “no” among multiple conditions.

- Support filtering by chronological conditions.

- Support filtering in any dimension.

- Provide estimated target number of people after setting filter conditions.

- Cross-channel user identification and data connection capabilities

- Through open ID, phone number and other identifications, to connect the user's behaviour in different channels.

- Reach channels

- Unified back-end management, covering all channels

- Support unified back-end management of multi-channel marketing activities, including campaign creation, user reach strategy set up, effect monitoring, and cross-channel operations can be completed in the unified interface and backend, without the need for separate operation on multiple platforms.

- Preset reach strategies

- Provides a certain number of commonly used reach strategy templates, supports custom modification of rules, and can be saved for subsequent use.

- Regular reach channels

- SMS/MMS. It supports A/B testing and is compatible with mainstream domestic operator channels.

- APP message / pop-up banner.  Support different systems (IOS, Android, HarmonyOS) push, support pop-up custom design (full-screen, half-screen, floating window), support further jump to mini programs, H5, or other APP pages.

- Tencent Ecosystem

- Compatible with Tencent's ecosystem for end-to-end social scenarios, such as Mini Program/Official Account sharing and forwarding, enabling tracking of user participation data at each viral node.

- WeChat Mini Program subscription notifications, where if users subscribe to notifications, personalized content is pushed, and subsequent engagement and conversion data are monitored.

- WeCom outreach, where if users add WeCom consultant via a fixed link, an automated welcome message is triggered.

- Official Account outreach, where if customers follow the Official Account or subscribe to specific features (e.g., live streaming), automated messages are triggered to engage them.

- Others

- Send customer group with group tag back to BMBS system (CRM system, etc）for internal proceed. Tag can be edited to BMBS system.

- User survey questionnaire (questionnaire star).

- Reach method

- Trigger timing

The following types of triggers are supported

- Regular single execution

- Repeat it regularly

- Real-time/delayed execution after the event is triggered

- Event Vinegar and Post-Trigger Real-Time/Delayed Execution (Completion of multiple events, e.g. Completion of A, Completion of Live/Delayed Completion of B)

- Support for real-time outreach based on front-end online behavior. (When users who have already left their information generate online behavior again on mini-programs, official websites, or apps, they are automatically and instantly reached according to the strategy.)

- Reach limitation

- Support single-task, single-channel, cross-channel, and global control settings.

- Support frequency control: users can be reached up to  ** times per day/week/year or during the activity cycle.

- Black/white list is supported, whitelisted user can always be reached, and black listed user can never to reached.

- Support viewing, searching, and editing black/while lists.

- The black and white list supports manual import and docking with system tags (such as people who have complained about incidents in the past week)

- Support setting Do-not-disturb time periods.

- Others

- If the current touchpoint cannot reach the user, alternative reach method always can be a back up to reach customers.

- Support test sending before the official launch, support sending test content, support testing mobile phone number circle or upload (which can save, test on fixed groups every time).

- Reach content management

- Content template

- It can be customized for SMS, MMS, WeCom, official account, mini program, APP pop-up screen, APP internal message and other channels.

- Support tagged management of materials, and allow add, edit, or delete tags

- Support material carrying various parameters, such as one person, one QR code.

- Support QR code jump to the designated page for materials, and can be tracked.

- Support generating exclusive URLs for offline activities.

- A/B test

- Support A/B testing, randomly select a small group of people from a large circle of people for testing (magnitude range of 100-1000), send different content/ different reach channels for testing.

- When sending large quantities in the future, it is necessary to exclude people who have already been tested.

- The results of A/B testing need to be reflected separately in the data report.

- A/B test crowds, support marking, or save as crowd packs.

- Personalized reach

- Supports the insertion of personalized information into content, such as user salutations/nicknames, behaviour-related content (birthdays/vehicle pickup/anniversaries, etc.), and different MMS templates (GIF animations, JPG long images, etc.).

- Content supports parameterized short links, QR codes, and more. Support test sending before the official launch, support sending test content, support testing mobile phone number circle or upload (which can save, test on fixed groups every time).

- Reach strategy set up and implementation

- Canvas

- Supports drag-and-drop components for assembling marketing automation workflows.

- Includes components for audience targeting (audience selection/composition, demographic attribute evaluation, online/offline behaviour assessment, tag-based filtering, etc.), outreach method components (SMS/MMS, in-app notifications, Official Account messages, Enterprise WeChat, etc.), branch condition components (branching and conditional logic evaluation), and flow control components (delays, tag assignment, fallback strategies, etc.).

- Process template

- Provides pre-set scenario-based universal templates

- Supports users in saving their current canvas configurations as custom templates

- Process management

- Supports task preview, displaying all task configurations and current execution status.

- Marketing tasks support common operations such as start/scheduled start/pause/duplicate and delete.

- Supports approval workflows, where strategies of different scales (e.g., business units) correspond to different approvers and require approval before execution.

- AI agent support capability

  - A well AI agent should possess below function:

    - Intelligent Segmentation (Audience Strategy): AI can deeply analyze first-party and third-party data to automatically build precise customer group models.

    - Strategy Generation (Campaign Strategy): Marketers only need to input goals using natural language, and the AI Agent can automatically generate a complete set of marketing plans.

    - Timing and Channel Prediction (Contact Strategy): AI predicts the best way to contact each user by analyzing their individual behavioral patterns.

    - Execution and Optimization (Feedback Strategy): AI fully automates the execution of outreach tasks and monitors data feedback in real-time.

  - AI agent need to meet below requirements.

    - Precision: Based on insights, not guesswork.

    - Personalization: Capable of generating unique communication content and strategies for each individual, rather than simple "mass personalization" (i.e., sending a few sets of content to a few groups of people).

    - Intelligent Optimization: Dynamic learning and self-evolution: Equipped with strong predictive capabilities.

    - Full-Link Closed Loop: Seamless coverage from goal setting to review: Able to cover the entire chain from setting marketing goals, strategy generation, and task execution to final performance review, rather than being isolated, single-point functions.

- Process Diagnostics Tool

- Supports automated diagnosis and logic validation of process design rationality prior to publishing.

- Effect analysis

- Process Effectiveness Analysis

- Real-time tracking of strategy performance, including planned reach, actual reach, goal completion, as well as page link opens (from OTR/QT systems), clicks, customer lead generation/store visits/vehicle orders.

- Supports A/B test effectiveness comparison and analysis.

- Supports viewing and filtering individual-level details such as delivery status, ongoing outreach status, and failure reasons.

- Supports automatic generation of summary charts for delivery results, outreach conversion funnels, and goal conversion analysis.

- Conversion Goal

- Supports setting strategy objectives and tracking whether users complete event goals (single/multiple goals, such as outreach targets, visits/clicks/lead generation/store visits/orders, etc.) within a specified time window after being reached.

- Tag Writeback

- Supports tagging users within automated strategies (with the ability to synchronize tags in real-time or on a scheduled basis back to data systems, e.g., feeding tagged audience segments back to the CRM for internal follow-up).

- Supports saving audience segments as audience packs based on filtering results, outreach outcomes, time-based completion status, and other criteria.

- Resource operation

- Public Domain Resource Placement

- Public domain resource placement push. Push of audience segments to platforms such as Douyin, Tencent, and other media channels (Little Red Book nice to have), achieving precise targeting for advertising in public domain resource placements.

(For example, through encrypted mobile number audience segments or audience segment labeling, precise delivery is realized in public domain advertising, along with lookalike audience targeting, to enhance advertising effectiveness.)

- Private Domain Resource Placements

- Content recommendations are delivered based on user tags within the app's resource placements, achieving personalized experiences for each user. This includes areas such as product launches, after-sales service and sales, premium product sales, and financial policies.

- Data management

- Data Integration

- Supports integration with Mercedes-Benz data.

- Supports data connectivity across various output points (SMS service providers, Tencent data sources, QT data, etc.).

- Supports exporting detailed and aggregated data through multiple methods.

- Integrates behavioural data: Supports using user behavioural data (such as browsing, clicks, purchases, form submissions, etc.) as the basis for tag updates and activity triggering.

- Tracking Data Integration

- Supports integration with existing tracking systems for data ingestion (QT, MB system, ODP, etc.).

- Event Management

- Supports the definition, configuration, and management of events.

- Enables real-time data processing capabilities, including data ingestion, tag construction, and audience segmentation.

- User management

- User Tag Management

- Supports customizable multi-level tag categorization with status management (e.g., enable/disable) for each classification.

- Facilitates the management and application of tags across scenarios.

- Allows tag creation via rules, first/last behavior characteristics, or file upload.

- Supports hierarchical management of tags.

- Provides visibility into tag details, including creation rules, creator, creation time, and tag distribution.

- Enables tag modification and tag data updates.

- Supports audience creation based on tags/behavioral events/user attributes/manual upload of audience packs, with features to view audience lists, creation rules, population distribution, and perform modifications, updates, duplication, or deletion.

- User groups support real-time incremental updates.

- User Behavior Logging

- Enables viewing of user attributes, tags, and events.

- Supports customization of displayed user attributes, tags, and events.

- Provides query capabilities for user basic attributes, behaviors, and tags, supporting 360-degree user profiling.

- User Data Export

- Allows internal systems to retrieve user attributes, behaviors, tags, etc. (with differentiated permissions and approvers per system).

- Supports audience export for integration with applications such as MA audience selection.

- Tag management

- Tag Library Management

- Tag library categorization supports custom tag types tailored to different scenarios/users.

- Enables tag addition and modification of basic tag library information.

- Provides tag query functionality across tag libraries and within specific libraries.

- Tag library status management controls availability status and scope.

- Tag Management

- Manages specific tags through addition, editing, deletion, or duplication.

- Supports automatic/manual management of tag types.

- Manages tag statuses (e.g., active, most used, disabled).

- Not only to support tag-level access control for platform users, but also to impose configurable permission restrictions for downstream consumers of the tags. For example, different downstream systems can access different sets of tags, and this should be achievable through configuration without requiring additional development work.

- Auto-tagging

- Enables automatic audience selection based on tags.

- Supports scheduled automatic/manual updates of audience packs.

- Allows forward/reverse queries within audience packs.

- Manual Tagging

- Supports manually tagging audiences/leads.

- Enables filtering of customers with specific tags.

- Data quality management

  - Provides data quality monitoring, abnormal data alerting, data cleaning rule configuration, and data supplementation and correction mechanisms to ensure the accuracy, completeness, and timeliness of tag data.

- System Integration

- Synchronizes lead tag-related operations to other systems.

- Others

- Account Permissions

- Supports user role configuration and user group management.

- Provides granular permission control by function, menu modules, and different authorization levels.

- Enables data-level permission control, such as setting permissions based on tasks, groups, tags, and other operations. Supports Single Sign-On (SSO).

- Facilitates the use of distinct accounts to differentiate SMS sending sources for budget segregation and management.

- Data governance

  - Provides functions such as data dictionary, data lineage tracking, and data asset catalog to facilitate the management and audit of data assets.

- Data Isolation

  - Ensure that users from different departments or business lines can only access the tag data they are authorized to, thereby achieving data isolation

- Data Security

- Allows full or masked display of phone numbers (configurable).

- Supports downloading lists of unsuccessful outreach numbers (full or masked format).

# 4. Technical, Security, and Service Requirements

## 4.1 Core Functional Capabilities

The Supplier shall provide the following capabilities as standard features of the proposed SaaS product or as documented product-supported configuration capabilities:

Tag definition, administration, categorization, lifecycle management, and controlled usage;

Audience segmentation using tags, behaviors, events, attributes, and uploaded or generated audiences;

Visual or structured workflow orchestration with branching, waiting, and condition evaluation where supported;

Personalized campaign content administration across supported channels;

User and role management, authorization, auditability, and operation control;

Real-time or near-real-time reporting, campaign performance monitoring, and user behavior path analysis where supported by the product;

Standard administrative functions for templates, workflows, reports, and operational logs.

## 4.2 Integration Requirements

All integrations between the SaaS platform and Mercedes-Benz systems shall be implemented through standard and secure Supplier-supported integration mechanisms, including APIs, webhooks, batch interfaces, SDKs, or other documented product-supported methods. No deployment of the core SaaS platform within Mercedes-Benz-managed infrastructure is required or assumed.

The Supplier shall provide complete interface documentation, authentication specifications, field mapping guidance, payload definitions, and relevant integration prerequisites;

The Supplier shall support agreed integrations with relevant Mercedes-Benz systems, such as CRM, data platforms, app ecosystems, or other approved systems, subject to the product capability and contracted scope;

Where identity federation or single sign-on is required, the Supplier shall support enterprise authentication standards such as OIDC-based approaches where technically supported and contractually agreed;

The Supplier shall describe error handling, retry behavior, interface logging, and operational ownership for the integration patterns used.

## 4.3 Data Management and Governance

The MA system must be fully compatible with the official data access and data management standards of the Databricks data platform.

The Supplier shall ensure that the SaaS platform supports secure data ingestion, storage, processing, synchronization, retention, archival, and deletion in accordance with applicable legal requirements and agreed Mercedes-Benz policies for the service scope.

Support for data quality controls including validation, cleansing, normalization, deduplication, and exception handling where relevant;

Support for customer profile, audience, tag, event, and campaign data structures required by the contracted use cases;

Data export capability for agreed business and operational data sets in a structured format;

Data lifecycle management covering usage, retention, archival, and deletion;

Logical or dedicated isolation appropriate to the proposed tenancy model;

Data residency and cross-border handling transparency where relevant to the proposed hosting model.

All SaaS-side storage and processing capacity required to operate the contracted service shall remain the responsibility of the Supplier. Mercedes-Benz shall not be required to provision or manage the platform’s storage or compute layer.

## 4.4 Architecture, Performance, and Availability

The Supplier shall provide a production-grade SaaS service architecture capable of meeting enterprise-scale performance, security, scalability, and resilience requirements. The technical design may be multi-tenant or single-tenant, provided that security isolation and service integrity are maintained.

Elastic scaling or equivalent capacity management to accommodate peak usage;

Documented service availability commitment and resilience concept;

Documented disaster recovery and backup concept appropriate to the service tier;

Performance expectations for key service operations, where available;

Routine monitoring, alerting, observability, and operational reporting;

Controlled release, patching, and maintenance processes designed to minimize business disruption.

## 4.5 Security and Compliance Requirements

The Supplier shall provide evidence that the SaaS service and all environments in scope meet the applicable legal, regulatory, security, privacy, and contractual requirements relevant to the contracted processing of Mercedes-Benz data.

Appoint accountable security contacts for onboarding and ongoing service operations;

Provide relevant security certifications or audit reports applicable to the SaaS service scope, such as ISO/IEC 27001, ISO/IEC 27017, ISO/IEC 27018, SOC 2 Type II, or equivalent evidence where available;

Support secure authentication, role-based authorization, and auditable administrative controls;

Provide logging for authentication events, administrative actions, and other agreed security-relevant activities;

Support encryption for data in transit and data at rest using currently accepted cryptographic standards;

Cooperate with reasonable security review, evidence requests, and agreed assessment activities related to the SaaS service scope.

Where the Supplier processes Mercedes-Benz personal data, the Supplier shall comply with all applicable Mercedes-Benz DPOB requirements and execute the required DPOB, NDA agreement and related data processing documentation before any such processing activities commence.

## 4.6 Deliverables

The Supplier shall provide the following deliverables as part of the procurement, onboarding, and service transition scope:

Project plan and milestone status reporting;

Solution fit and configuration scope documentation;

Service architecture overview and interface documentation;

Tenant provisioning and administrative setup;

Implementation and onboarding materials;

User operation guides and training materials;

Service management documentation including support model, escalation path, and SLA summary;

Release communication approach, known constraints, and standard service operation documentation.

The following traditional implementation deliverables are explicitly not required for the core SaaS platform unless separately agreed: source code delivery, deployment packages, customer-side installation manuals, and customer-managed infrastructure build documents.

## 4.7 Acceptance Criteria

The SaaS solution shall be deemed accepted only when the parties have confirmed successful completion of agreed acceptance activities. At a minimum, acceptance shall require:

Demonstrated fit of the standard SaaS product against the agreed functional requirements;

Successful validation of the agreed interfaces and connectivity scenarios;

Successful completion of user acceptance testing or agreed fit-for-purpose validation in the agreed environment;

Demonstrated compliance with agreed security, service, and operational requirements to the extent contractually defined;

Delivery of the agreed documentation, training, and onboarding outputs;

Readiness for business go-live and service transition.

## 4.8 Supplier Capability Requirements

The Supplier shall demonstrate the organizational and technical capability to deliver and operate an enterprise SaaS platform of the scale and complexity required by Mercedes-Benz.

Proven experience operating enterprise-scale SaaS platforms;

Demonstrable integration capability with enterprise systems;

Mature service management, release management, incident management, and security operations;

Qualified onboarding, solution, support, and governance personnel;

Financial and operational capability to sustain service continuity through the contract period.

## 4.9 Roles and Responsibilities

Party A (Mercedes-Benz) shall provide business requirements, designate relevant business and technical contacts, support interface coordination for agreed integrations, participate in validation and acceptance activities, and provide agreed business inputs, policies, or access dependencies within Mercedes-Benz control.

Party B (Supplier) shall provide the SaaS platform, perform tenant provisioning, support configuration and onboarding, support agreed integrations, provide required documentation and training, deliver ongoing SaaS operations, and fulfill the agreed support, security, and service management obligations.

## 4.10 Indicative Onboarding Timeline

The Supplier shall provide an onboarding timeline covering the phases below. Exact dates and durations shall be mutually agreed during procurement and contract award.

Phase 1: Solution fit confirmation and onboarding preparation;

Phase 2: Tenant provisioning, identity setup, and integration design confirmation;

Phase 3: Configuration, interface setup, and data onboarding;

Phase 4: Validation, training, and go-live preparation;

Phase 5: Hypercare and service transition.

# 5. Service Operations and SLA

The Supplier shall provide a complete service operation model for the SaaS platform, including day-to-day platform operation, monitoring, service request handling within the agreed scope, incident management, problem management, security coordination, release communication, and continual service improvement, which covers the perspectives.

Problem management and root cause analysis for significant incidents where applicable;

Routine maintenance, security patching, and product upgrades as part of the SaaS service;

Service performance reporting, KPI tracking, and escalation governance;

Post-go-live hypercare support for the agreed stabilization period.

Moreover, the supplier should perform internal first-level intake and triage where required, and remain responsible for supplier-managed second-level and third-level support for the SaaS platform, including platform, hosting, application, and service performance issues.

Overview of services are listed below, final requirements refer to the signed Service Level Agreement.

| Service Name | Item | KPI |
| --- | --- | --- |
| Infrastructure and System Continuity | Informational Classification Profile | Confidential |
|  | System Continuity(Critical) | No |
|  | System Availability* | 98.50% |
|  | Planned Downtime ** | 3hr / month |
|  | Unplanned Downtime** | <1% |
| Incident and Problem Management | Business hour | 7*24 |
|  | Service Request (non- technical) | Included in PI-P4 |
|  | Level 1 Support team | Supplier full responsibility |
|  | Level 2 & Level 3 Support team | Supplier full responsibility |
|  | Issue response time (PI -P4) | Pl= 30 mins P2 = 1 hours P3 = 1 working day P4 = 1 working day |
|  | Issue solving time (PI - P4) | PI = 4 hours P2 = 12 hours P3 = 4 working days P4 = 7 working days |

KPI Definition:

| Item | Description |
| --- | --- |
| Informational Classification Profile | Confidentiality result from information classification profile |
| System Continuity | Continuity-critical(No) result from information classification profile |
| System Availability* | Standard, Availability result from information classification profile |
| Planned Downtime** | Necessary downtime for necessary IT operations |
| Unplanned Downtime *** | Measurement of major incidents (PI-P2) causing system downtime |
| Application and data backup time | Operation backup time need and frequency |
| Acceptable Data Loss Time (RPO) | The acceptable data loss time when system encountered critical issue |

*System Availability = (Business hour- planned downtime - unplanned downtime) /business hour

** Planned downtime =∑(deployment/release, system upgrade, system maintenance, hotfix)

*** Unplanned downtime=∑incident downtime (P1, P2)

Incident and Problem Management

| Item | Description |
| --- | --- |
| Business Hour | Operation support time |
| Service Request (non- technical) | Solved time for non-technical requests Non-technical requests: No need change and develop on code level. Like human error, user account management and import/ export data. Some applications do not separate server request to be technical and non-technical, then please add "Included in P1-P4" |
| Level 1 Support team | The team for level I support |
| Issue solving time (P1 -P4) | Solving time for P1 - P4 |

# 6. Legal, Continuity, and Exit Requirements

The Supplier shall support continuity, transition, and exit obligations appropriate for a business-critical SaaS procurement. In the event of insolvency, service discontinuation, or inability to continue performance of the agreement, the Supplier shall provide the continuity support, transition support, and data export capability defined in the contract.

Provide Mercedes-Benz-owned data export in a structured and usable format;

Provide reasonable documentation and transition support to facilitate service migration or controlled exit;

Support agreed continuity arrangements for a defined transition period where contractually required;

Maintain confidentiality, privacy, and security obligations throughout the exit process.

The supplier shall retain ownership of the SaaS product, software, platform architecture, and standard product intellectual property. Mercedes-Benz shall retain ownership of its own data, uploaded content, and contractually agreed business outputs, subject to the applicable agreement.

# 7. Commercial Remedies and Penalty Principles

Commercial remedies, service credits, or penalty principles shall be governed by the applicable procurement agreement and SLA. The Supplier shall remain responsible for meeting the agreed onboarding obligations, service commitments, security obligations, and other contractual obligations.

Failure to meet agreed onboarding milestones or readiness obligations;

Failure to meet agreed acceptance criteria;

Material or repeated SLA non-compliance;

Unauthorized subcontracting or unapproved transfer of service responsibilities;

Security, confidentiality, privacy, or compliance breaches attributable to the Supplier;

Failure to deliver required documentation, transition support, or agreed operational artifacts.

# 8. Appendix

Please find the references that are relevant to SaaS procurement.

| Original Attachment | Attachment | Comment |
| --- | --- | --- |
| Cryptographic Algorithms and Key Length Overview |  | Applies to encryption and security controls in the Supplier-hosted environment where relevant. |
| Data Lifecycle Protection Handbook |  | Applies to Supplier processing, retention, and protection of Mercedes-Benz data where contractually relevant. |
| Reliability Guideline |  | Business-level availability and resilience expectations may remain relevant; |
| FOSS Approval / Appendix |  | Open-source and contractual compliance obligations remain applicable to the service scope where relevant. |